Note: Read Project Definition Section in previous Module Project Brief. The project assumed for these questions are based on that scenario.

| Module No: | Application Implementation | IU No: | 1 | Exercise No. | 1 |
| --- | --- | --- | --- | --- | --- |

| Lab Assessment Statement | Question is part of Module Project Envision Executing a Software Project Develop a project plan (list of tasks in correct order), for each of Spiral, Waterfall, Agile, V-models to execute the software project. (2 pages). |
| --- | --- |
| Technical Environment | - |
| Guidelines | - |
| Duration | 20 mins |

| Module No: | Application Implementation | IU No: | 1 | Exercise No. | 2 |
| --- | --- | --- | --- | --- | --- |

Develop a project plan (list of tasks in correct order), for each of Spiral, Waterfall, Agile, V-models to execute the software project.

Project scenario:

ABC Jobs Pte Ltd as a website developer to develop a community portal for Software Developers.

Project Objectives:

This project aims to design

SDLC Models:

- Waterfall Model

- Requirement & Gathering Analysis

- Identify ABC Company as a client and stakeholder.

- Arrange project kick off meeting and gather requirement from client and the stakeholders.

- Gather the list project requirements from client.

- System Design

- List Of technical requirement

- Hardware requirement

- Software Requirement

- Database Requirement

- Prepare the prototype

- Business Process Diagram

- Wireframe

- Storyboard

- Database Design

- Implementation

- Testing

- Deployment

- Maintenance

- Spiral Model

  - Planning

  - Risk Analysis

  - Development and Testing

- List Of technical requirement

- Hardware requirement

- Software Requirement

- Database Requirement

- Prepare the prototype

- Database Design

- Project Implementation

- Project Testing

  - Evaluation

- Collect all feedback obtained from public customers

- Agile Model

Iteration 1 : Registration Epic (first module)

- Requirement gathering

- Design

- Technical Requirement

- Prototype Preparation

- Database Design

3.   Implementation

4.   Testing

5.   Deployment

Iteration 2 : Login Epic (second module)

- Requirement gathering

- Plan the meeting with client

- Design

  - Technical Requirement

  - Prototype Preparation

  - Database Design

3.   Implementation

4.   Testing

5.   Deployment

Iteration 3 : Reset Password Epic (Third module)

- Requirement gathering

- Design

- Technical Requirement

- Hardware Requirement

- Software Requirement

- Database Requirement

b.   Prototype Preparation

c.   Database Design

3.   Implementation

4.   Testing

5.   Deployment

Additional Support

Conduct scrum meeting for every 3 hour per day between stakeholders team and the client leaded by scrum master

  - V-models (Sequential):

  - Planning

  - Requirements

  - Architecture

- Hardware requirement

- Software Requirement

- Database Requirement

  - Design

- Prepare the prototype

- Business Process Diagram

- Database Design

  - Implementation

  - Unit Testing

  - Integration Testing

  - System & Acceptance Testing

  - Maintenance

- List at least 2 disadvantages of each of the Spiral, Agile & V-Models while executing such a large software project, in a tabular format.

| Sl.No. | SDLC Models | Disadvantages |
| --- | --- | --- |
| 1. | Spiral Model |  |
| 2. | Agile Model |  |
| 3. | V-Model | documents change |

- Two Advantages of using Waterfall Model in this project scenario:

# Bibliography

adityafakhrii. (2018, August 20). Apa yang dimaksud dengan Model Spiral dalam Metode Pengembangan Perangkat Lunak (SDLC) ? Retrieved April 8, 2022, from wordpress.com: https://djokerska37.wordpress.com/2018/08/20/apa-yang-dimaksud-dengan-model-spiral-dalam-metode-pengembangan-perangkat-lunak-sdlc/

Aliya, H. (2021, January 26). Model Waterfall: Pendekatan Sequential Life Cycle Model Paling Awal. Retrieved April 8, 2022, from glints.com: https://glints.com/id/lowongan/model-waterfall-adalah/#.YlAdhshBxPa

Irwan. (2021, July 26). Penjelasan Lengkap Metode Agile dalam Pengembangan Perangkat Lunak. Retrieved April 8, 2022, from ruanglab.id: https://www.ruanglab.id/penjelasan-lengkap-metode-agile-dalam-pengembangan-perangkat-lunak.jsp#:~:text=Iterative%2C%20