Name	: Viddy Virstandi Paramanayaka Andanawari Purnama
Class	: ITEC-BDSE04-AIM-0322

| Module No: | Application Implementation | IU No: | 1 | Exercise No. | 1 |
| --- | --- | --- | --- | --- | --- |

| Lab Assessment Statement | Question is part of Module Project Envision Executing a Software Project Develop a project plan (list of tasks in correct order), for each of Spiral, Waterfall, Agile, V-models to execute the software project. (2 pages). |
| --- | --- |
| Technical Environment | - |
| Guidelines | - |
| Duration | 20 mins |

| Module No: | Application Implementation | IU No: | 1 | Exercise No. | 2 |
| --- | --- | --- | --- | --- | --- |

| Lab Assessment Statement | Question is part of Module Project Assume you are executing a project with 100’s of pages & processes. - List at least 2 disadvantages of each of the Spiral, Agile & V-Models while executing such a large software project, in a tabular format. - List the at least 2 advantages why using the Waterfall Model will be a good choice in this project scenario. |
| --- | --- |
| Technical Environment | - |
| Guidelines | - |
| Duration | 20 mins |

Project scenario:

ABC Jobs Pte Ltd as a website developer to develop a community portal for Software Developers.

Project Objectives:

The scope of this project is to design a community portal similar to Linkedin.com. The website should allow users to register, login, change password, update profile, search and view other users

SDLC Models:

Waterfall Model

It’s a sequential model of SDLC. In this model, the software development activity is divided into different phases and each phase consist of a series of task and has different objectives. It is a mandatory for a phase to be completed before the next phase start.

- Requirement & Gathering Analysis

  - Capturing all requirements

      - Interview the clients

      - Conduct survey to stakeholders

      - Research similar product

  - Analysis the requirements

Brainstorming with team member to understand the requirement

  - Documenting the requirements

      - Develop the project Initiation document

      - Prepare the Project Plant document

        - Create work breakdown structure and work package

        - Estimation time and cost

        - Resources management

        - Project scheduling

        - Etc.

      - Create Quality Plan and Feasibility Test plan

      - Create Project Risk Management Plan Document

      - Document the Software Requirement Specification

      - Use case documentation

      - Requirement Traceability Matrix document

  - Do the Feasibility Test

  - Document Revision

      - Revised the test plan document

      - Revised the Initiation and Project plant document until meet the agreement with the stakeholders before sign the contract

  - Sign off to all Stakeholders of the Project Initiation document and the Project Plant document

- System Design

  - As per the Requirement, create the design

      - Design the business process

      - Create Class diagram, activity diagram, and use case diagram

      - Building the system architecture

      - Designing the UI / UX of the software

      - Create prototype of the software

      - Develop usability test plant

  - Capture the hardware and software requirement

  - Document the design

      - Document the system design

      - Report the design software document

      - Create user manual

      - Create maintenance manual

      - Prepare training plan

  - Conduct Usability Testing

  - Document Revision

      - Revised requirement traceability matrix

      - Revised test plant document

      - Revised the system architecture

      - Revised the UI / UX

- Implementation

- Prepare the code guideline documentation

- As per the design develop the software programs / code

- Build all the functionalities / feature as per the requirement:

        - Registration

        - Login and Logout

        - Forget password

        - Homepage

        - See and update own profile

        - Search and see other profile

        - Administration user data

        - Etc.

- Integrate the code for next phase

- Documenting the software program

- Create software development document

- Create integrate document

- Develop test case specification document

- Conduct Unit Testing for each component

- Revise the code and the documentation

- Testing

- Capture the test case document to perform testing

- Perform all the testing as per the documentation

- Perform Functional testing (Integration testing, acceptance testing, etc.)

- Perform Non-Functional testing (load testing, performance testing, etc.)

- Track the progress on testing through the traceability matrix documentation

- Gather and Analysis the test result as per meet the requirement

- Report all the testing activities and their result

- Deployment

- Prepare test case documentation for Beta testing

- Create user manual if needed

- Checking up

- Make sure the environment is ready

- Make sure there are no severe defect open

- Make sure the test exit criteria are met

- Deploy the application in the respective environment

- Testing up after deployment

- Perform sanity check in the environment

- Running the Beta testing

- Documenting

- Report results of the Beta Testing

- Create version control document

- Create post implementation review report

- Develop any change request documentation

- Maintenance

        - Checking up

- Make sure the application is up and running in the respective environment

- Report any defect encounter by user

- Back up database

        - Fix the issued faced and updated code is deployed in the environment

        - Propose any enhancement to incorporate more feature

        - Update the environment with the latest feature

        - Documenting maintenance activities

- Document the new feature propose for to be implemented

- Issue tracking document

- Update version control document

Spiral Model

It’s combination if sequential model and iterative model. Best used for large project which involve continuous enhancements. Known for the high emphases on Risk Analysis.

  - Planning

  - Capturing all requirements

      - Interview the clients

      - Conduct survey to stakeholders

      - Research similar product

  - Analysis the requirements

Brainstorming with team member to understand the requirement

  - Documenting the requirements

      - Develop the project Initiation document

      - Prepare the Project Plant document

        - Create work breakdown structure and work package

        - Estimation time and cost

        - Resources management

        - Project scheduling

        - Etc.

- Document the Software Requirement Specification

- Requirement Traceability Matrix document

  - Feasibility Study

      - Prepare the feasibility test plan

      - Conduct feasibility test

      - Document the feasibility study

  - Risk Analysis

- Studied the requirement and identify the potential risks

- Do estimation risks

- Plan risk mitigation

- Document the risk management plant

- Mothering feasibility

  - Development and Testing

- As per the Requirement, create the design

- Design the business process

- Create Class diagram, activity diagram, and use case diagram

- Building the system architecture

- Designing the UI / UX of the software

- Create prototype of the software

- Develop usability test plant

- Capture the hardware and software requirement

- Document the design

- Document the system design

- Report the design software document

- Create user manual

- Create maintenance manual

- Prepare training plan

- Conduct Usability Testing

- Document Revision

- Revised requirement traceability matrix

- Revised test plant document

- Revised the system architecture

- Revised the UI / UX

  - Evaluation

  - Evaluation from the customer and other stakeholders of the software

  - Review of what has been design

  - Report any request changes documentation

  - Document the implemented design

  - Update version control documentation for the design

Agile Model

It’s a combination of the iterative and incremental model. Agile become popular for its flexibility and adaptable. In Agile, a product is broken into smaller incremental builds. It is not developed as a complete product in one go.

    - Iteration 1

        - Plan

Meeting with team member and assess the job

        - Develop

- Develop the feature / functionality as per the scope defined

        - Registration

        - Login and logout

        - Homepage, view profile, and update profile

- Prepare unit test plan and test cases

        - Test/QA

- Do feasibility test and report the result and any change on metrics

- Perform unit testing and report the result documentation

- Update risk management

        - Deliver

Present the working product / progress development to the stakeholders

        - Assess

- Solicit all the feedback from the stakeholders

- Note request change for next sprint

- Update traceability metrics

- Gather information to incorporate into the next sprint

    - Iteration 2

            - Plan

- Meeting with team member and assess the job

- Develop

- Develop the feature / functionality as per the scope defined

        - Registration

        - Login and logout

        - Homepage, view profile, and update profile

- Prepare unit test plan and test cases

- Test/QA

- Do feasibility test and report the result and any change on metrics

- Perform unit testing and report the result documentation

- Update risk management

- Deliver

Present the working product / progress development to the stakeholders

- Assess

- Solicit all the feedback from the stakeholders

- Note request change for next sprint

- Update traceability metrics

- Gather information to incorporate into the next sprint

    - Iteration 3

            - Plan

- Meeting with team member and assess the job

            - Develop

- Develop the feature / functionality as per the scope defined

        - Registration

        - Login and logout

        - Homepage, view profile, and update profile

- Prepare unit test plan and test cases

3.  Test/QA

- Do feasibility test and report the result and any change on metrics

- Perform unit testing and report the result documentation

- Update risk management

- Deliver

Present the working product / progress development to the stakeholders

- Assess

- Solicit all the feedback from the stakeholders

- Note request change for next sprint

- Update traceability metrics

- Gather information to incorporate into the next sprint

Additional Support

Conduct scrum meeting for every 3 hour per day between stakeholders team and the client leaded by scrum master

V-shape models

Left-Hand Side

- Requirement Analysis

        - Capturing all requirement

- Interview the clients

- Conduct survey to stakeholders

- Research similar product

        - Analysis the requirements

Brainstorming with team member to understand the requirement

        - Verification activities

Requirement review

        - Validation activities

Creation of UAT (User Acceptance Testing)

        - Artifact produced

- Requirement understanding documentation

- Project Initiation document

- Project Plant document

- UAT test case

- Business requirements documentation

- System Requirement / High-level design

- Investigate on how the requirement could be implemented

- Verification activities

Design review

- Validation activities:

- Creation of test plant and cases

- Creation of traceability metric

- Artifact produced:

- System test case

- System test plan

- Feasibility report

- Hardware-Software requirement

- Modules to be created

- Architectural design

- Based on the system requirement, created

- Software architecture

- Modules, their relationship, and dependencies

- Architectural diagram

- Database tables

- Technologies details

- Verification activities

Design review

- Validation activities

Integration test plant and test cases

- Artifacts produced

- Design documentation

- Document integration test plant and cases

- Database table

- Module design / Low-level design

        - Documentation for each of module of the software component design

- Interface

- Class

- Method

- Data type

- Etc.

        - Verification activities

Design review

        - Validation activities

Creation and review of unit test cases

        - Artifact produced

Unit test cases

- Implementation / Code

- Implementing the code as per the module

- Register new user

- Login to community portal and logout

- See and update own profile

- Forgot password

- Search another user

- Administer user data

- Verification activities

- Code review

- Test case review

- Validation activities

Creation of functional test cases

- Artifact produced

- Test cases

- Review documentation

- Development documentation

Right-Hand Side

- Unit Testing

- Executing all the unit test cases

- Artifacts produced

Unit test execution result documentation

- Integration Testing

- Executing the integration test cases which were created in architectural design

- Artifacts produced

Integration test result documentation

- System Testing

- Perform all system test cases

- Functional testing and Non-Functional testing

- Logged all defect

- Report progress

- Track and update the traceability metric

- Mitigated the risk

- Artifacts produced

- Test result

- Defect report

- Test summary report

- Updated traceability metrics

- User Acceptance Testing

- Perform Acceptance testing to meet the business requirements

- Execute compatibility testing and some Non-functional testing

- Artifacts produced

- UAT result documentation

- Update business coverage metrics

List at least 2 disadvantages of each of the Spiral, Agile & V-Models while executing such a large software project, in a tabular format.

| Model | DIsadvantage |
| --- | --- |
| Agile | - Difficult to measure progress - Lack of documentation - High individual dependency |
| Spiral | - Costly for smaller projects - Large number of intermediate phases - Spiral may go on indefinitely. |
| V Shaped | - Rigid and less flexible - No software prototype - If any changes happen in midway, then the test documents along with requirement documents has to be updated. |

Advantages of using Waterfall as the Model

- Easy to manage as each phase need to be complete on time and no overlaps schedule

- The entry and exit criteria are well defined as per the requirement are certain, it can proceed accordingly with quality

- Resulted will be well documented