Assignment 1 | Modul 5

| Student Name | Dimas Tri Raharjo |
| --- | --- |
| Date Issued | 21 February 2022 |
| Submitted on | - |

Note: Read Project Definition Section in previous Module Project Brief. The project assumed for these questions are based on that scenario.

| Module No: | Application Implementation | IU No: | 1 | Exercise No. | 1 |
| --- | --- | --- | --- | --- | --- |

| Lab Assessment Statement | Question is part of Module Project Envision Executing a Software Project Develop a project plan (list of tasks in correct order), for each of Spiral, Waterfall, Agile, V-models to execute the software project. (2 pages). |
| --- | --- |
| Technical Environment | - |
| Guidelines | - |
| Duration | 20 mins |

| Module No: | Application Implementation | IU No: | 1 | Exercise No. | 2 |
| --- | --- | --- | --- | --- | --- |

| Lab Assessment Statement | Question is part of Module Project Assume you are executing a project with 100’s of pages & processes. - List at least 2 disadvantages of each of the Spiral, Agile & V-Models while executing such a large software project, in a tabular format. - List the at least 2 advantages why using the Waterfall Model will be a good choice in this project scenario. |
| --- | --- |
| Technical Environment | - |
| Guidelines | - |
| Duration | 20 mins |

Lab Assessment Q1

WATERFALL Model

It’s a sequential model of SDLC. In this model, the software development activity is divided into different phases and each phase consist of a series of task and has different objectives. It is a mandatory for a phase to be completed before the next phase start. In short there is no overlapping or crossover. Below would be the activities planning using waterfall model for the Community Portal.

- Requirement Gathering and Analysis

  - Capturing all requirements

      - Interview the clients

      - Conduct survey to stakeholders

      - Research similar product

  - Analysis the requirements

      - Brainstorming with team member to understand the requirement

  - Documenting the requirements

      - Develop the project Initiation document

      - Prepare the Project Plant document

        - Create work breakdown structure and work package

        - Estimation time and cost

        - Resources management

        - Project scheduling

        - Etc.

      - Create Quality Plan and Feasibility Test plan

      - Create Project Risk Management Plan Document

      - Document the Software Requirement Specification

      - Use case documentation

      - Requirement Traceability Matrix document

  - Do the Feasibility Test

  - Document Revision

      - Revised the test plan document

      - Revised the Initiation and Project plant document until meet the agreement with the stakeholders before sign the contract

  - Sign off to all Stakeholders of the Project Initiation document and the Project Plant document

- System Design

  - As per the Requirement, create the design

      - Design the business process

      - Create Class diagram, activity diagram, and use case diagram

      - Building the system architecture

      - Designing the UI / UX of the software

      - Create prototype of the software

      - Develop usability test plant

  - Capture the hardware and software requirement

  - Document the design

      - Document the system design

      - Report the design software document

      - Create user manual

      - Create maintenance manual

      - Prepare training plan

  - Conduct Usability Testing

  - Document Revision

      - Revised requirement traceability matrix

      - Revised test plant document

      - Revised the system architecture

      - Revised the UI / UX

- Implementation

  - Prepare the code guideline documentation

  - As per the design develop the software programs / code

      - Build all the functionalities / feature as per the requirement:

        - Registration

        - Login and Logout

        - Forget password

        - Homepage

        - See and update own profile

        - Search and see other profile

        - Administration user data

        - Etc.

  - Integrate the code for next phase

  - Documenting the software program

      - Create software development document

      - Create integrate document

      - Develop test case specification document

  - Conduct Unit Testing for each component

  - Revise the code and the documentation

- System Testing

  - Capture the test case document to perform testing

  - Perform all the testing as per the documentation

      - Perform Functional testing (Integration testing, acceptance testing, etc.)

      - Perform Non-Functional testing (load testing, performance testing, etc.)

  - Track the progress on testing through the traceability matrix documentation

  - Gather and Analysis the test result as per meet the requirement

  - Report all the testing activities and their result

- Deployment

  - Prepare test case documentation for Beta testing

  - Create user manual if needed

  - Checking up

      - Make sure the environment is ready

      - Make sure there are no severe defect open

      - Make sure the test exit criteria are met

  - Deploy the application in the respective environment

  - Testing up after deployment

      - Perform sanity check in the environment

      - Running the Beta testing

  - Documenting

      - Report results of the Beta Testing

      - Create version control document

      - Create post implementation review report

      - Develop any change request documentation

- Maintenance

  - Checking up

      - Make sure the application is up and running in the respective environment

      - Report any defect encounter by user

      - Back up database

  - Fix the issued faced and updated code is deployed in the environment

  - Propose any enhancement to incorporate more feature

  - Update the environment with the latest feature

  - Documenting maintenance activities

      - Document the new feature propose for to be implemented

      - Issue tracking document

      - Root cause analysis document

      - Update version control document

SPIRAL Model

It’s combination if sequential model and iterative model. Best used for large project which involve continuous enhancements. Known for the high emphases on Risk Analysis. There are specific activities that are done in one iteration (spiral) where the output is a small prototype of the large software. The same activities are then repeated for all the spiral until the entire software is built. Below would be the activities planning using Spiral model for the Community Portal.

- Spiral one

- Planning

  - Capturing all requirements

      - Interview the clients

      - Conduct survey to stakeholders

      - Research similar product

  - Analysis the requirements

      - Brainstorming with team member to understand the requirement

  - Documenting the requirements

      - Develop the project Initiation document

      - Prepare the Project Plant document

        - Create work breakdown structure and work package

        - Estimation time and cost

        - Resources management

        - Project scheduling

        - Etc.

      - Document the Software Requirement Specification

      - Requirement Traceability Matrix document

  - Feasibility Study

      - Prepare the feasibility test plan

      - Conduct feasibility test

      - Document the feasibility study

- Risk Analysis

  - Studied the requirement and identify the potential risks

  - Do estimation risks

  - Plan risk mitigation

  - Document the risk management plant

  - Mothering feasibility

- Engineering

  - As per the Requirement, create the design

      - Design the business process

      - Create Class diagram, activity diagram, and use case diagram

      - Building the system architecture

      - Designing the UI / UX of the software

      - Create prototype of the software

      - Develop usability test plant

  - Capture the hardware and software requirement

  - Document the design

      - Document the system design

      - Report the design software document

      - Create user manual

      - Create maintenance manual

      - Prepare training plan

  - Conduct Usability Testing

  - Document Revision

      - Revised requirement traceability matrix

      - Revised test plant document

      - Revised the system architecture

      - Revised the UI / UX

- Evaluation

  - Evaluation from the customer and other stakeholders of the software

  - Review of what has been design

  - Report any request changes documentation

  - Document the implemented design

  - Create version control documentation for the design

- Spiral two

- Planning

- Update documentation if any changes

      - Revised Project plant

      - Revised system requirement specification

- Document request changes from previous evaluation of the iteration

- Risk Analysis

- Monitor the risks

- Identify any new risks and lost risks

- Update the Risk Management documentation

- Engineering

  - Update the system design if any changes

  - Implemented the changes to the prototype

  - Conduct another testing if necessary

  - Update the documentation

- Evaluation

  - Evaluation from the customer and other stakeholders of the software

  - Review of what has been design

  - Report any request changes documentation

  - Document the implemented design

  - Update version control documentation for the design

- Spiral three

- Planning

  - Update documentation if any changes

- Revised Project plant

- Revised system requirement specification

  - Document request changes from previous evaluation of the iteration

- Risk Analysis

  - Monitor the risks

  - Identify any new risks and lost risks

  - Update the Risk Management documentation

- Engineering

  - Prepare the code guideline documentation

  - As per the design develop the software programs / code

      - Build the functionalities / feature as per the requirement:

        - Registration

        - Login and Logout

        - Forget password

        - Homepage

        - See and update own profile

        - Search and see other profile

        - Administration user data

  - Integrate the code for next phase

  - Documenting the software program

      - Create software development document

      - Create integrate document

      - Develop test case specification document

  - Capture the test case document to perform testing

  - Perform all the testing as per the documentation

      - Perform Functional testing (Unit testing, Integration testing, acceptance testing, etc.)

      - Perform Non-Functional testing (load testing, performance testing, etc.)

  - Track the progress on testing through the traceability matrix documentation

  - Gather and Analysis the test result as per meet the requirement

  - Report all the testing activities and their result

- Evaluation

  - Evaluation from the customer and other stakeholders of the software

  - Review of what has been develop / code

  - Report any request changes documentation

  - Document the implemented code

  - Create version control documentation for the software

- Spiral four

- Planning

        - Update documentation if any changes

      - Revised Project plant

      - Revised system requirement specification

        - Document request changes from previous evaluation of the iteration

- Risk analysis

  - Monitor the risks

  - Identify any new risks and lost risks

  - Update the Risk Management documentation

- Engineering

  - Implementation

      - Implemented any changes to the code

      - Implemented any new feature to the software

  - Integrate the changes or new code

  - Update the development documentation

  - Develop the test case specification for the changes or new implementation

  - Perform testing

      - Perform Functional testing (Unit testing, Integration testing, acceptance testing, etc.)

      - Perform Non-Functional testing (load testing, performance testing, etc.)

- Evaluation

  - Evaluation from the customer and other stakeholders of the software

  - Review of what has been develop / code

  - Report any request changes documentation

  - Document the implemented code

  - Update version control documentation for the software

V SHAPED Model

The V-model is an SDLC model in which processes are conducted progressively in a V-shape. The Verification and Validation model is another name for it. In this model Verification & Validation goes hand in hand i.e., development, testing go parallel, and QA activities are done simultaneously. In a typical development process, the left-hand side shows the development activities, and the right-hand side shows the testing activities. Below would be the activities planning using V Shaped model for the Community Portal.

Left-Hand Side

- Requirement Analysis

        - Capturing all requirement

- Interview the clients

- Conduct survey to stakeholders

- Research similar product

        - Analysis the requirements

- Brainstorming with team member to understand the requirement

        - Verification activities

- Requirement review

        - Validation activities

- Creation of UAT (User Acceptance Testing)

        - Artifact produced

- Requirement understanding documentation

- Project Initiation document

- Project Plant document

- UAT test case

- Business requirements documentation

- System Requirement / High-level design

- Investigate on how the requirement could be implemented

- Verification activities:

- Design review

- Validation activities:

- Creation of test plant and cases

- Creation of traceability metric

- Artifact produced:

- System test case

- System test plan

- Feasibility report

- Hardware-Software requirement

- Modules to be created

- Architectural design

- Based on the system requirement, created

- Software architecture

- Modules, their relationship, and dependencies

- Architectural diagram

- Database tables

- Technologies details

- Verification activities

- Design review

- Validation activities

- Integration test plant and test cases

- Artifacts produced

- Design documentation

- Document integration test plant and cases

- Database table

- Module design / Low-level design

        - Documentation for each of module of the software component design

- Interface

- Class

- Method

- Data type

- Etc.

        - Verification activities

- Design review

        - Validation activities

- Creation and review of unit test cases

        - Artifact produced

- Unit test cases

- Implementation / Code

- Implementing the code as per the module

- Register new user

- Login to community portal and logout

- See and update own profile

- Forgot password

- Search another user

- Administer user data

- Verification activities

- Code review

- Test case review

- Validation activities

- Creation of functional test cases

- Artifact produced

- Test cases

- Review documentation

- Development documentation

Right-Hand Side

- Unit Testing

- Executing all the unit test cases

- Artifacts produced

- Unit test execution result documentation

- Integration Testing

- Executing the integration test cases which were created in architectural design

- Artifacts produced

- Integration test result documentation

- System Testing

- Perform all system test cases

- Functional testing and Non-Functional testing

- Logged all defect

- Report progress

- Track and update the traceability metrics

- Mitigated the risk

- Artifacts produced

- Test result

- Defect report

- Test summary report

- Updated traceability metrics

- User Acceptance Testing

- Perform Acceptance testing to meet the business requirements

- Execute compatibility testing and some Non-functional testing

- Artifacts produced

- UAT result documentation

- Update business coverage metrics

AGILE Model

It’s a combination of the iterative and incremental model. Agile become popular for its flexibility and adaptable. In Agile, a product is broken into smaller incremental builds. It is not developed as a complete product in one go. Each build increments in terms of features. The next build is built on previous functionality. In agile iterations are termed as sprints. Each sprint lasts for2-4 weeks. At the end of each sprint, the product owner verifies the product and after his approval, it is delivered to the customer. Customer feedback is taken for improvement and his suggestions and enhancement are worked on in the next sprint. Testing is done in each sprint to minimize the risk of any failures. Below would be the activities planning to use Agile model for the Community Portal.

- Concept

- Requirement Gathering

- Interview with the clients and stakeholders

- Research similar product

- Analysis

- Discuss the requirements with the stakeholder

- Brainstorming the team member

- Outlining

- Defining and prioritize the scope of the project

- To create registration functionality

- Login and logout to community portal

- User profile with update functionality

- Retrieval password user account

- Administration user data by admin

- Document system requirements specification

- Document business requirements

- Estimate time and cost of potential project

- Document feasibility study

- Requirement traceability metrics

- Develop risk management plan document

- Inception

- Outlining

- Create project schedule

- Document resource management

- Develop work breakdown structure and work package

- Designing

- Design the business process

- Building the system architecture

- Designing the interface of the software

- Create mockup of the software

- Develop usability test plant

- Testing

- Conduct usability test

- Report the result

- Evaluating

- Evaluation from the customer and other stakeholders of the project

- Review of what has been develop / code

- Construction

- Iteration one

- Plan

- Meeting with team member and assess the job

- Develop

- Develop the feature / functionality as per the scope defined

        - Registration

        - Login and logout

        - Homepage, view profile, and update profile

- Prepare unit test plan and test cases

- Test/QA

- Do feasibility test and report the result and any change on metrics

- Perform unit testing and report the result documentation

- Update risk management

- Deliver

- Present the working product / progress development to the stakeholders

- Assess

- Solicit all the feedback from the stakeholders

- Note request change for next sprint

- Update traceability metrics

- Gather information to incorporate into the next sprint

- Iteration two

- Plan

- Meeting with team member and assess the job

- Capture the backlog of task produced from previous sprint

- Document any request changes

- Develop

- Bug fixing

- Continue implemented functionality from previous iteration

- Develop the feature / functionality as per the other scope defined

        - Forgot password

        - Search another user and view their profile

        - Administration user data (view, add, edit, delete)

- Prepare unit test plan and cases

- Test/QA

- Perform unit testing and report the result documentation

- Update risk management

- Deliver

- Present the working product / progress development to the stakeholders

- Assess

- Solicit all the feedback from the stakeholders

- Note request change for next sprint

- Update traceability metrics

- Gather information to incorporate into the next sprint

- Iteration three

- Plan

- Meeting with team member and assess the job

- Capture the backlog of task produced from previous sprint

- Document any request changes

- Develop

- Bug fixing

- Continue implemented functionality from previous iteration

- Develop integration test plan and test cases

- Test/QA

- Perform integration testing and report the result documentation

- Update risk management

- Deliver

- Present the working product / progress development to the stakeholders

- Assess

- Solicit all the feedback from the stakeholders

- Note request change for next sprint

- Update traceability metrics

- Gather information to incorporate into the next sprint

- Release

- Test the system

- Develop

- Prepare software testing schedule, plan, and cases

- Test

- Perform Functional testing (User Acceptance, etc.)

- Perform Non-Functional testing (performance testing, load testing, etc.)

- Report all testing result

- Address any defect / bug on the system

- Finalize system and user documentation

- Create Class diagram, activity diagram, use case diagram, business process

- Create user manual

- Document the development process

- Update the risk management

- Release the iteration into production

  - Checking up

      - Make sure the environment is up

      - Make sure there are no severe defect open

      - Make sure the test exit criteria are met

  - Prepare test case documentation for Beta testing

  - Deploy the application in the respective environment

  - Testing up after deployment

      - Perform sanity check in the environment

      - Running the Beta testing

  - Documenting

      - Report results of the Beta Testing

      - Create version control document

      - Create post implementation review report

      - Develop any change request documentation

- Maintenance

  - Provide ongoing support

      - Make sure the application is up and running in the respective environment

      - Report any defect encounter by user

      - Back up database accordingly

  - Bug fixing

      - Fix the bugs that were reported

      - Deployed the new version to the environment

  - Propose any enhancement to incorporate more feature

  - Update the environment with the latest feature

  - Documenting maintenance activities

      - Document the new feature propose for to be implemented

      - Issue tracking document

      - Root cause analysis document

      - Update version control document

- Retirement

There are two reasons why a product will enter the retirement phase: either it is being replaced with new software, or the system itself has become obsolete or incompatible with the organization over time.

  - Notify to the user that the software is being retired

  - Migrated the software to the new system

  - Carry out any reminding end-of-life activities and remove support for the existing software

Lab Assessment Q2

When working on large scale project explained why….

1) Disadvantage of using Agile, Spiral, and V shaped Model

| Model | Disadvantages |
| --- | --- |
| Agile | - The project will be difficult to measure the progress - Project could become everlasting as the scope is not clearly defined - The model heavily based on customer / stakeholders’ interaction, if the stakeholders is not clear, the project can be misled |
| Spiral | - Many risks need to be managed for such big project - Required quite some expert people for risk analysis - The spiral may go infinitely |
| V Shaped | - Very least flexible, if any change happens in midway, the test document along requirements documents must be update - There is no early prototype of the software produced - No provision for doing risk analysis so uncertainty and risks are there. |

2) Advantages of using Waterfall as the Model

- Easy to manage as each phase need to be complete on time and no overlaps schedule

- The entry and exit criteria are well defined as per the requirement are certain, it can proceed accordingly with quality

- Resulted will be well documented