Project Report

| Product Name | Applied Degree in Software Engineering |
| --- | --- |
| Qualification Name (NICF) | Applied Degree in Software Engineering |
| Product Name | Design, develop and test the Community portal website |
| Module Name (NICF) | NICF-Application Implementation |

| Student Name |  | Assessor name |  |
| --- | --- | --- | --- |
| Viddy Virstandi P.A.P |  | Arvinder Kaur |  |
| Date issued | Completion date |  | Submitted on |
| 20-08-2022 | 23-08-2022 |  | 23-08-2022 |
| Project title | Design, develop and test the Community portal website |  |  |

Learner declaration

I certify that the work submitted for this assignment is my own and research sources are fully acknowledged. Student signature : Viddy Virstandi P.A.P Date : 23-08-2022

AIM Project report

Content

- Project Background

- Project Objective

- Project Scope

- Tools and Platform

- Task 1

- Task 2

- Task 3

- Task 4

- Task 5

- Task 6

- Task 7

- Project Background

ABC Jobs Pte Ltd as a website developer to develop a community portal for Software Developers.

Project Objectives

The objective of the Test is to verify that the functionality of Community Portal works according to the requirements.

- Project Scope

2.1 Featured to be Tested

- Login

- Registration

- Forgot password

- View profile

- Update profile

- Search people

2.2 Feature Not to be Tested

- Job / Thread posting

- Messaging

2.3 Deliverables

Briefly explain different types of testing which you will undertake

Test Schedule Document

Phase test plan

Execute test scripts and verify the results

Prepare a Project Report as per pre-defined template

Prepare a Project Presentation as per pre-defined template

Prepare a Testing Document

- Tools and Platform

- ProjectLibre

- Mc. Word

- Mc. PowerPoint

- Task 1 : Project Requirement Specifications (SRS document)

Task Statement : Write a brief requirement specification for the Report System

- Functional Requirements

| No | Requirements | Web Page / Process | Field detail |
| --- | --- | --- | --- |
| 1 | Users can register their data on the register page | Registration | Logo, text fields, hyperlink, button, copyright |
| 2 | Users can login on the login page | Login | Logo, text fields, hyperlink, button, copyright |
| 3 | Users can input their email on the Forget Password page | Forget Password | Logo, text fields, hyperlink, button, copyright |
| 4 | Users can view their profile on the profile page | View Profile | Logo, text fields, hyperlink, button, copyright |
| 5 | Users can update their profile on the update profile page | Update Profile | Logo, text fields, hyperlink, button, copyright |
| 6 | Users can search other user on the search profile page | Search Profile | Logo, text fields, hyperlink, button, copyright |

- Non-Functional Requirements

| No | Requirements | Purpose |
| --- | --- | --- |
| 1 | Performance | Identify and eliminate the performance bottleneck in the software application |
| 2 | Availability | To collect failure events and repair times |
| 3 | Security aspects | To find and assess possible vulnerabilities in a system |
| 4 | Database backup | To create a copy of data |

- Technical requirements

Hardware

Processor : Intel Core or Xeon 3GHz (or Dual Core 2GHz) or equal AMD CPU.

Memory : 4 GB (6 GB recommended).

Graphic Accelerators : nVidia or ATI with support of OpenGL 1.5 or higher.

Software

- ProjectLibre

- MySql Workbench 8.0

- Angular

- Visual Studio Code

- MySql

- Chrome

- Firefox

- Task 2 : SDLC

Task Statement : Justify the chosen SDLC methodology with pro and cons

Waterfall Model

It’s a sequential model of SDLC. In this model, the software development activity is divided into different phases and each phase consist of a series of task and has different objectives. It is a mandatory for a phase to be completed before the next phase start.

- Requirement & Gathering Analysis

  - Capturing all requirements

      - Interview the clients

      - Conduct survey to stakeholders

      - Research similar product

  - Analysis the requirements

Brainstorming with team member to understand the requirement

  - Documenting the requirements

      - Develop the project Initiation document

      - Prepare the Project Plant document

        - Create work breakdown structure and work package

        - Estimation time and cost

        - Resources management

        - Project scheduling

        - Etc.

      - Create Quality Plan and Feasibility Test plan

      - Create Project Risk Management Plan Document

      - Document the Software Requirement Specification

      - Use case documentation

      - Requirement Traceability Matrix document

  - Do the Feasibility Test

  - Document Revision

      - Revised the test plan document

      - Revised the Initiation and Project plant document until meet the agreement with the stakeholders before sign the contract

  - Sign off to all Stakeholders of the Project Initiation document and the Project Plant document

- System Design

  - As per the Requirement, create the design

      - Design the business process

      - Create Class diagram, activity diagram, and use case diagram

      - Building the system architecture

      - Designing the UI / UX of the software

      - Create prototype of the software

      - Develop usability test plant

  - Capture the hardware and software requirement

  - Document the design

      - Document the system design

      - Report the design software document

      - Create user manual

      - Create maintenance manual

      - Prepare training plan

  - Conduct Usability Testing

  - Document Revision

      - Revised requirement traceability matrix

      - Revised test plant document

      - Revised the system architecture

      - Revised the UI / UX

- Implementation

- Prepare the code guideline documentation

- As per the design develop the software programs / code

- Build all the functionalities / feature as per the requirement:

        - Registration

        - Login and Logout

        - Forget password

        - Homepage

        - See and update own profile

        - Search and see other profile

        - Administration user data

        - Etc.

- Integrate the code for next phase

- Documenting the software program

- Create software development document

- Create integrate document

- Develop test case specification document

- Conduct Unit Testing for each component

- Revise the code and the documentation

- Testing

- Capture the test case document to perform testing

- Perform all the testing as per the documentation

- Perform Functional testing (Integration testing, acceptance testing, etc.)

- Perform Non-Functional testing (load testing, performance testing, etc.)

- Track the progress on testing through the traceability matrix documentation

- Gather and Analysis the test result as per meet the requirement

- Report all the testing activities and their result

- Deployment

- Prepare test case documentation for Beta testing

- Create user manual if needed

- Checking up

- Make sure the environment is ready

- Make sure there are no severe defect open

- Make sure the test exit criteria are met

- Deploy the application in the respective environment

- Testing up after deployment

- Perform sanity check in the environment

- Running the Beta testing

- Documenting

- Report results of the Beta Testing

- Create version control document

- Create post implementation review report

- Develop any change request documentation

- Maintenance

        - Checking up

- Make sure the application is up and running in the respective environment

- Report any defect encounter by user

- Back up database

        - Fix the issued faced and updated code is deployed in the environment

        - Propose any enhancement to incorporate more feature

        - Update the environment with the latest feature

        - Documenting maintenance activities

- Document the new feature propose for to be implemented

- Issue tracking document

- Update version control document

Advantages of using Waterfall as the Model

- Easy to manage as each phase need to be complete on time and no overlaps schedule

- The entry and exit criteria are well defined as per the requirement are certain, it can proceed accordingly with quality

- Resulted will be well documented

Disadvantages of using Waterfall as the Model

- Difficult to go back and change

- Not a good model for complex and object-oriented programming

- Poor model for long and ongoing projects

- Task 3 : Project Plan

- Task 4 : Testing methods

Task Statement : Explain the benefits of 3 testing methods under functional and non-functional category

Functional Testing

- Unit testing : help fix bug in early development

- Integration testing : Test the automation of the combination of existing components

- System testing : Checking the program against specification

Non Functional Testing

- Performance testing : Knowing the performance of a system when faced various situation

- Security testing : Find system vulnerabilities that might result in information loss

- Usability testing : Knowing the user experience of product design

- Task 5 : Optimal Scheduling

Task Statement : Identify appropriate method to compute the testing schedule duration and prepare the test schedule

| No | Feature | Weighing | Functional Point | Total points |
| --- | --- | --- | --- | --- |
| 1 | Login | 1 | 2 | 2 |
| 2 | Logout | 1 | 1 | 1 |
| 3 | Registration | 3 | 4 | 12 |
| 4 | Forgot password | 3 | 5 | 15 |
| 5 | View profile | 1 | 2 | 2 |
| 6 | Update profile | 3 | 4 | 12 |
| 7 | Search another user | 1 | 2 | 2 |
|  | Total functional points |  |  | 46 |
|  | Estimated Person hours /FP |  |  | 1 |
|  | Total person hours |  |  | 46 |
|  | Person hours / day (8 hours) |  |  | 5.75 |

Test Schedule :

| Test Schedule ID : | TSCH01 |  |  |
| --- | --- | --- | --- |
| Product ID / Name : | ABC Jobs Community Portal |  |  |
| Product Version or Build : | 0.0.1 |  |  |
| Present Owner : | Viddy Virstandi P.A.P | Software Engineer |  |
| Created On : | 20-08-2022 |  |  |
| Review On : | 21-08-2022 |  |  |
| Review By : | Amir El-Amari | QA Manager |  |
| Review Comments : | Good |  |  |
| Current Version : | 1.0 |  |  |
| Change Details : |  |  |  |
| Current Status : | Complete |  |  |
| Signing Off Authority : | Viddy Virstandi P.A.P | Software Engineer |  |

- Task 6: Phase Test Plan

| No | Task | Start | End | Resource |
| --- | --- | --- | --- | --- |
| 1 | Prepare Test Plan | 23-09-2022 | 30-09-2022 | Viddy Virstandi P.A.P |
| 2 | Define metrics |  |  | Viddy Virstandi P.A.P |
| 3 | Review plan | 03-10-2022 | 04-10-2022 | Viddy Virstandi P.A.P |
| 4 | Prepare Test Scripts |  |  | Viddy Virstandi P.A.P |
| 5 | Review Test Scripts | 05-10-2022 | 06-10-2022 | Viddy Virstandi P.A.P |
| 6 | Set up Test Environment | 06-10-2022 | 07-10-2022 | Viddy Virstandi P.A.P |
| 7 | Execute Testing/Record Faults | 10-10-2022 | 11-10-2022 | Viddy Virstandi P.A.P |
| 8 | Re-execute Test as Needed | 10-10-2022 | 11-10-2022 | Viddy Virstandi P.A.P |
| 9 | Document the test results | 10-10-2022 | 11-10-2022 | Viddy Virstandi P.A.P |
| 10 | Review Document | 10-10-2022 | 11-10-2022 | Viddy Virstandi P.A.P |

- Task 7 : UNIT and  UAT Test Scripts

Task Statement : Prepare the test scripts with use case, scenario, test description, pre-conditions, test data, and expected output

Test Scenario :

| Requirements | Test Scenario ID | Test Scenario | Number of test cases |
| --- | --- | --- | --- |
| Functional Testing | TS001-Unit testing | Ensure that user enters correct data in the registration page | 3 |
|  | TS002-UAT testing | Check that a navigation menu is provided on each page and is consistent. | 3 |

Scenario 1 : Unit Testing

| Test Scenario | Ensure that user enters correct data in the registration page |
| --- | --- |
| TS001 |  |
| Test Cases | Unit Testing |
| TC001 | Check all the mandatory fields are entered |
| TC002 | Check the email-address validation working correctly |
| TC003 | Check post submission loading of thank you page |

Test Cases :

| Scenario ID | Test Case ID | Test Case | Preconditions | Test Step | Test Data | Expected Results | Actual Results | Pass / Fail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TS001 | TC001 | Test Case 1 | The user should have URL of website and opened a homepage of the abcjobs.com | - Type www.abcjobs.com. - Click “Sign up” in website home page linked to registration page. - Enter all the fields. - Click submit. | Email : Ncull@email.com Password : abcd1234 First Name : Viddy Last Name : Purnama Country : Indonesia City : Jakarta Company : Lithan | User should land to Registration Confirmation Page | As expected | Pass |
|  |  |  |  |  | Email : Ncull@email.com Password : abcd1234 First Name : Viddy Last Name : Purnama Country : City : Company : Lithan | It will Display error message “Please enter country” It will Display error message “Please enter city” | As expected | Pass |
| TS001 | TC002 | Test case 2 | The user should have URL of website and opened a homepage of the abcjobs.com | - Type www.abcjobs.com. - Click “Log In” in website home page linked to registration page. - Enter all the fields. - Click submit. | Email : Ncull@email.com Password : abcd1234 | User should land to Profile Page | As expected | Pass |
|  |  |  |  |  | Email : Ncull@emaol.com Password : abcd1234 | It will Display error message “Please enter valid email” | As expected | Pass |
| TS001 | TC003 | Test Case 1 | The user should have URL of website and opened a homepage of the abcjobs.com | - Type www.abcjobs.com. - Click “Sign up” in website home page linked to registration page. - Enter all the fields. - Click submit | Email : Ncull@email.com Password : abcd1234 First Name : Viddy Last Name : Purnama Country : Indonesia City : Jakarta Company : Lithan | User should land to Registration Confirmation Page | As expected | Pass |
|  |  |  |  |  | Email : Ncull@email.com Password : abcd1234 First Name : Viddy Last Name : Purnama Country : City : Company : Lithan | It will Display error message “Please enter country” It will Display error message “Please enter city” | As expected | Pass |

Scenario 2 : UAT Testing

| Test Scenario | Check that a navigation menu is provided on each page and is consistent. |
| --- | --- |
| TS002 |  |
| Test Cases | UAT Testing |
| UAT01 | Check each hyperlink menu is loading correct page |
| UAT02 | Log-in to community portal with the account that has been created |
| UAT03 | Reset the password |

| Scenario ID | Test Case ID | Test Case | Preconditions | Test Step | Test Data | Expected Results | Actual Results | Pass / Fail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TS002 | UATC01 | Check each hyperlink menu is loading the correct page | The website is configured to Browser by Apache Tomcat Server. | - Go to Browser - Type www.abcjobs.com and enter. - User will landing on Home Page | Click on Sign in link Click on Login link | Loaded registration page Loaded Login page | As expected | Pass |
| TS002 | UATC02 | Log-in to community portal with the account that has been created | The website is configured to Browser by Apache Tomcat Server. | - Go to Browser - Type www.abcjobs.com and enter. - User will landing on Home Page - Click Log-in button | registered username and password | User will be redirect to user profile page | As expected | Pass |
| TS002 | UATC03 | Reset the password | The website is configured to Browser by Apache Tomcat Server. | - Go to Browser - Type www.abcjobs.com and enter. - User will landing on Home Page - Click Log-in button - Click Forget Password button | Registered email address | User will be redirect to Forget Password Confirmation page | As expected | Pass |